|  |  |  |
| --- | --- | --- |
| **Group Number:** | **Date:** | |
| **Summary of work done since last report:**  Project scope has been decided. Project plan and specification and Design is documented.  The execution of the project plan has been started with training our bot on Dialogflow and coding webhook with Node.js technology. | | |
| **Deliverables Started since last report:**  The prime deliverables are project proposal, project plan, specification and design documentation, initial setup of training bot at Dialogflow, webhook and integrating webhook to Dialogflow. Also train our bot for some of the common question about VIT programs. | **Deliverables Complete since last report:**  All deliverables are completed | |
| **Effort Expended** | | |
| **High Level Task Name** | **Hours** | **Brief Summary of Work** |
| Project proposal | 20 | The preparation of project proposal by whole team. |
| Specification And Design | 20 | The preparation of Specification and Design by whole team. |
| Project Plan | 20 | The preparation of project plan by whole team. |
| Setup Bot at Dialogflow | 20 | Initial setup by 1 member |
| Setup Webhook | 20 | Initial setup by 1 member |
| Integrating webhook with Dialogflow | 20 | Initial setup by 1 member by two ways 1st with NGROK second with deployment on HEROKU |
| Train bot to Welcomes user and ask his/her name and greets him with his name. | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| Train bot to detect login requirements from user and handle its response from webhook (providing the specified URL) | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| Train bot to detect course fee requirements from user and handle its response from webhook (ask user for which course he is interested in with some suggestion chips) | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| **Problems Encountered *(highlight any assistance you might need from your VIT advisor or other staff)*:**  Not Applicable | | |
| **Plans for the Next Month:**  **Make our bot capable to deal with some other normal human queries about VIT programs specifically**   * Higher Education International and Domestic Students * International Students * Domestic Students * Short Courses * MBA * MITS * BITS * Information Technology * Hospitality * English Language Courses (ELICOS)   Further we are planning to setup custom design user interface with REACTJS Technology | | |