|  |  |  |
| --- | --- | --- |
| **Group Number:** | **Date:** | |
| **Summary of work done since last report:**  We had worked on training our bot for additional areas of VIT education program. Further we have started frontend user interface development that will be available on website for interaction with the user. | | |
| **Deliverables Started since last report:**  Training of bot to cover more areas of VIT education program and User Interface development started in parallel | **Deliverables Complete since last report:**  All deliverables are completed | |
| **Effort Expended** | | |
| **High Level Task Name** | **Hours** | **Brief Summary of Work** |
| Higher Education International and Domestic Students | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| International Students | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| Domestic Students | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| Short Courses | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| MBA | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| MITS | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| BITS | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| Information Technology | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| Hospitality | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| English Language Courses (ELICOS) | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| Short Courses | 20 | Training done by 1 member and its respected response programmed at webhook by another person |
| Design User Interface that will be available on website for interaction with the user | 20 | Design done by 1 person and code written by another person |
| Integrate UI with Dialogflow | 20 | Integration done by 1 person |
| **Problems Encountered *(highlight any assistance you might need from your VIT advisor or other staff)*:**  Not Applicable | | |
| **Plans for the Next Month:**  Make our bot capable to deal with some other normal human queries about VIT programs specifically   * Multimedia * Professional Certification IT * Download Forms * Student support * VIT Student Welfare Services * VIT Student Services * VIT Student Complaints * VIT Student Payments * VIT Microsoft Imagine Academy * Mobile Apps (Learning and Support)   And enhance our user interface for   * Text response * Clickable link * Suggestion Chips | | |